LUX OASIS ADVISORY & SERVICES LLC

Conviva Final Todo And Marketing Prep

Launch task list and marketing preparation.

Conviva - Final To-Do And Marketing Prep

Last updated: 2026-07-31

Purpose: keep Conviva focused on dashboard readiness, operator demo, marketing material, launch setup and first paying operator preparation.

Current Status

Done / active:

•	
      Chatwoot / core messaging foundation is already in place enough to continue testing.

•	
      Murjan 2 and Murjan 3 testing is already in motion.

•	
      Hostaway connection / fetching is no longer the main blocker.

•	
      The dashboard is being tested.

Main blocker now:

•	
      Add/edit property information from the dashboard.

•	
      Add a separate extra property-information section.

•	
      Add City / Location / Area classification.

•	
      Polish the dashboard flow enough to record clean videos.

Rule:

•	
      Do not overbuild Conviva before the dashboard add/edit flow, demo flow and operator-facing marketing are clean.

•	
      Do not promise full automation. Sell supervised guest-ops relief.

•	
      Conviva commercial setup, contracts, pricing and payments should sit under Lux Oasis Advisory & Services LLC, not Lux Oasis Holiday Homes LLC.

Copy-Paste North Star Board

Use this as the single Conviva board. Archive or hide older scattered Conviva boards unless they contain source evidence that still needs to be preserved.

Board name: Conviva - Launch North Star

North Star:

•	
      Launch Conviva as a supervised WhatsApp guest-ops assistant for short-term rental operators, under Lux Oasis Advisory & Services LLC.

Done:

•	
      Chatwoot / core messaging foundation.

•	
      Hostaway connection / fetching is no longer the main blocker.

•	
      Murjan 2 and Murjan 3 testing is already in motion.

Now:

•	
      Finish dashboard add/edit.

•	
      Add extra property-information section.

•	
      Add City / Location / Area fields.

•	
      Polish property/reservation dashboard flow.

Next:

•	
      Prepare full dashboard tutorial.

•	
      Prepare full "how Conviva works" video.

•	
      Prepare Zootopia-style creative concept for the main video.

•	
      Prepare Claude story/script/prompt pack for the main video.

•	
      Prepare Higgsfield production prompts/assets for the main video.

•	
      Prepare install / setup / operate video.

•	
      Prepare product demo video.

•	
      Prepare sales video with stronger creative wording, not generic SaaS wording.

•	
      Prepare internal support media.

•	
      Prepare marketing answers / FAQ.

•	
      Prepare one-page offer.

Launch Setup:

•	
      Define base package.

•	
      Confirm pricing before external use.

•	
      Prepare Lux Oasis Advisory & Services LLC wording.

•	
      Connect Stripe/payment route after pricing approval.

•	
      Test internal payment flow before sending any customer link.

Waiting / Approval:

•	
      Damiano approval on final pricing.

•	
      Damiano approval on public sales wording.

•	
      Zuhair completion of dashboard add/edit and location fields.

Not Now:

•	
      Full PMS automation.

•	
      Fully autonomous guest sending.

•	
      Public-review publishing.

•	
      AI social media agent.

•	
      Investor deck.

•	
      Broad geographic expansion.

1. Completed / Done

1. Chatwoot - stay on it

Status: Done / no longer the main blocker.

Notes:

•	
      Keep current Chatwoot / WhatsApp setup stable.

•	
      No migration unless a serious technical blocker appears.

•	
      Continue testing through the current flow.

2. Product To-Do - Dashboard First

2. Finish dashboard add/edit

Owner: Zuhair

To do:

•	
      Add property information directly from the dashboard.

•	
      Edit existing property information directly from the dashboard.

•	
      Make the edit flow simple enough for Damiano, Lin or a VA to use without developer help.

•	
      Keep fields structured, not dumped into one general notes box.

Acceptance:

•	
      A user can add and edit unit information without asking Zuhair.

•	
      Saved changes appear correctly in the dashboard.

•	
      Updated information is available for Conviva's guest-answer logic.

3. Add extra property-information section

Owner: Zuhair

To do:

•	
      Create a separate field/section for extra property information.

•	
      Keep it separate from mandatory unit facts.

•	
      Use it for unusual building notes, guest instructions, parking notes, appliance quirks, owner/operator preferences and special cases.

Acceptance:

•	
      Extra information can be added, edited and reviewed from the dashboard.

•	
      It does not overwrite core mandatory fields.

4. Add City / Location / Area classification

Owner: Zuhair

To do:

•	
      Add City field.

•	
      Add Location field.

•	
      Add Area field.

•	
      Example: Dubai / JBR / Murjan 2.

Acceptance:

•	
      Properties can be filtered or grouped by area.

•	
      Dashboard can later summarise units by JBR, Dubai Marina, Downtown, Palm Jumeirah, The Greens and other areas.

5. Dashboard polish before recording

Owner: Zuhair + Damiano QA

To do:

•	
      Check property list display.

•	
      Check reservation details display.

•	
      Check guest conversation state.

•	
      Check escalation / intervention flag visibility.

•	
      Check missing information / knowledge gap visibility.

•	
      Remove obvious broken screens or confusing labels before recording videos.

Acceptance:

•	
      Dashboard can be shown in a screen recording without embarrassing bugs.

•	
      Demo flow is clear enough for an operator to understand in under 5 minutes.

3. Video And Tutorial Assets

Prepare scripts now. Record final videos only after the dashboard flow is clean.

6. Full dashboard tutorial

Purpose: teach an operator or internal team member how to use the dashboard.

Include:

•	
      How to log in.

•	
      Dashboard overview.

•	
      Reservation view.

•	
      Guest conversation view.

•	
      Property information view.

•	
      Add/edit property information.

•	
      Extra property-information section.

•	
      City / Location / Area fields.

•	
      Intervention / escalation flags.

•	
      How to correct missing or wrong information.

Output:

•	
      Full tutorial script.

•	
      Screen-recording checklist.

•	
      Final video after dashboard polish.

7. Full "how Conviva works" video

Purpose: explain the full Conviva product in a more advanced, visual and memorable way, not just a basic screen recording.

Include:

•	
      Overall story of what Conviva is.

•	
      Operator pain: repeated guest WhatsApp questions, missed information, slow replies and team interruptions.

•	
      Guest asks a repeated WhatsApp question.

•	
      Conviva checks the unit knowledge base.

•	
      Conviva answers if the information is safe and known.

•	
      Conviva escalates if the message is risky, unclear or missing information.

•	
      Dashboard shows what happened.

•	
      Operator sees control, visibility and intervention points.

•	
      Clear distinction: supervised guest-ops assistant now, not reckless full automation.

Output:

•	
      Full Conviva explainer script.

•	
      Visual storyboard.

•	
      Claude prompt/script pack.

•	
      Higgsfield video-generation prompt pack.

•	
      Final operator-facing video once the dashboard flow is clean enough.

7A. Zootopia-style creative video concept

Purpose: keep Damiano's preferred creative direction for the main Conviva video instead of reducing it to a generic SaaS sales video.

To do:

•	
      Build a Zootopia-style visual concept for how the hospitality operation works.

•	
      Use the style as a creative reference for energy, clarity, characters and city/operations feeling.

•	
      Avoid making the video feel like a boring software tutorial.

•	
      Show the guest, operator, dashboard and Conviva assistant as part of one clear operating story.

•	
      Prepare the concept so Claude can structure the story and Higgsfield can help generate the video scenes/assets.

Output:

•	
      Creative direction note.

•	
      Scene-by-scene storyboard.

•	
      Claude prompt for script/story.

•	
      Higgsfield prompts for each scene.

8. Installation / setup / operate video

Purpose: show what is needed to start using Conviva.

Include:

•	
      Property setup.

•	
      Unit knowledge entry.

•	
      Escalation contacts.

•	
      WhatsApp / Chatwoot operating flow.

•	
      Daily checks.

•	
      How Lin or an operator updates missing information.

Output:

•	
      Internal setup and operating guide video.

9. Product demo video

Purpose: sales demo for Dubai short-term rental operators.

Include:

•	
      Problem: repetitive WhatsApp guest questions.

•	
      Murjan 3 or test unit as proof/demo.

•	
      Conviva answering from property-specific information.

•	
      Escalation instead of guessing.

•	
      Dashboard visibility.

•	
      Controlled pilot offer.

Output:

•	
      Short demo video for prospects.

10. Sales video / advanced operator marketing video

Purpose: sharper marketing/sales version that can be used after the full Conviva explainer is ready.

Include:

•	
      Pain: guest-message overload.

•	
      Result: faster answers, fewer repetitive replies, safer escalation.

•	
      Not full automation.

•	
      Pilot on 1-5 units.

•	
      Clear call to action: book a 15-minute demo.

•	
      Lux Oasis Holiday Homes as operating proof.

•	
      Lux Oasis Advisory & Services LLC as the product/commercial entity.

•	
      Simple before/after operator story.

Output:

•	
      60-90 second sales video.

•	
      Longer version if needed for website/demo page.

•	
      Claude script/prompt.

•	
      Higgsfield visual prompt pack.

•	
      Can be used on landing page, LinkedIn and WhatsApp follow-ups after approval.

11. Internal support media

Purpose: train Damiano / Lin / Conviva operator.

Include:

•	
      Daily dashboard checks.

•	
      What to do when property data is missing.

•	
      What to do when a guest question is escalated.

•	
      How to log knowledge gaps.

•	
      When to ask Damiano or the operator.

Output:

•	
      Internal support SOP video.

•	
      Internal checklist.

4. Marketing And Sales Assets

12. One-page Conviva offer

To do:

•	
      Create a simple operator-facing one-pager.

•	
      Focus on WhatsApp guest-message relief.

•	
      Mention per-unit knowledge base.

•	
      Mention human escalation.

•	
      Mention controlled pilot.

Do not lead with:

•	
      Broad ecosystem language.

•	
      Deep AI architecture.

•	
      Full automation.

13. Website / landing page copy

To do:

•	
      Update conviva.live or landing-page copy when the demo is clean.

•	
      Lead with: "Conviva replies to guests instantly on WhatsApp using each apartment's exact knowledge base, and escalates to humans when needed."

14. Marketing answers / FAQ

Prepare answers for:

•	
      "We already answer WhatsApp manually."

•	
      "AI might answer wrong."

•	
      "Is this fully automated?"

•	
      "Do we need Hostaway/Guesty integration first?"

•	
      "What does it cost?"

•	
      "What happens if information is missing?"

•	
      "Can we test only a few units?"

15. First 10 operator tracker

To do:

•	
      Build/update prospect tracker.

•	
      Track operator name, decision maker, unit count, PMS, guest-message pain, source, next step and status.

Target:

•	
      Dubai short-term rental operators with 5-80 units.

•	
      Operators using WhatsApp / Chatwoot / shared phones.

•	
      Operators tired of repetitive guest replies.

16. Demo script

To do:

•	
      Prepare 15-minute live demo script.

•	
      Keep it practical and operator-focused.

•	
      Use Murjan 3 as proof if clean.

•	
      Use Murjan 2 as sandbox if needed.

17. Recording checklist

To do before recording:

•	
      Confirm login works.

•	
      Confirm dashboard loads.

•	
      Confirm sample unit is clean.

•	
      Confirm reservation details are visible.

•	
      Confirm property add/edit flow works.

•	
      Confirm no broken labels/screens.

•	
      Confirm example guest questions are ready.

5. Later Product Items - Not Today

Do not start these until dashboard, marketing assets and commercial launch basics are defined.

18. Define launch base

Owner: Damiano + COO agent

To do:

•	
      Define the first launch version: supervised guest-ops assistant, not full autonomous AI.

•	
      Define the first customer base: Dubai short-term rental operators with clear WhatsApp guest-message pain.

•	
      Define pilot size: start with 1-5 units per operator before scaling.

•	
      Define what is included in the base package: dashboard access, property knowledge setup, guest-question handling, escalation flow and support/QA review.

•	
      Define what is not included yet: full PMS automation, public-review publishing, pricing/revenue management, owner reporting, direct booking engine or custom integrations unless separately agreed.

Acceptance:

•	
      We can explain the first version in one sentence.

•	
      We can show what the operator gets, what they must provide, and what remains human-supervised.

•	
      The launch offer is clear enough to put on the one-page offer and sales video.

19. Define pricing

Owner: Damiano + COO agent

To do:

•	
      Confirm the first pilot pricing before using it in sales material.

•	
      Decide whether the first market offer is per unit, monthly, setup fee plus monthly, or pilot discount.

•	
      Keep current working idea as draft only until Damiano approves: Core around AED 90 per unit/month and Intelligence around AED 140 per unit/month.

•	
      Define whether setup/knowledge-base loading is free for the first pilots or charged separately.

•	
      Define what happens after the pilot: continue, expand, pause or upgrade.

Acceptance:

•	
      Pricing is approved by Damiano before external use.

•	
      Pricing is simple enough for a small operator to understand in one WhatsApp or one call.

•	
      No public page, sales deck, video or email mentions pricing until the final number is approved.

20. Lux Oasis Advisory & Services LLC setup

Owner: Damiano + COO agent

To do:

•	
      Treat Conviva as a product/service line under Lux Oasis Advisory & Services LLC.

•	
      Use Lux Oasis Advisory & Services LLC for operator contracts, invoices, product website trust layer and payment setup.

•	
      Keep Lux Oasis Holiday Homes LLC as operational proof only, not the billing entity for Conviva.

•	
      Prepare the company wording for landing page, one-page offer, invoices and onboarding.

Acceptance:

•	
      Every commercial asset uses the correct entity.

•	
      Proof can mention Lux Oasis Holiday Homes operating experience, but the customer agreement/payment route is Lux Oasis Advisory & Services LLC.

21. Stripe / payment connection

Owner: Damiano + Zuhair / payment setup

To do:

•	
      Confirm Stripe account route for Lux Oasis Advisory & Services LLC.

•	
      Define the first payment products or payment links for Conviva pilots.

•	
      Decide whether billing is manual invoice first or Stripe checkout/subscription from launch.

•	
      Connect the selected pricing tiers to Stripe only after pricing is approved.

•	
      Test one internal payment flow before sending any customer payment link.

•	
      Keep payment links controlled; Conviva should never invent or generate payment links inside guest/operator conversations.

Acceptance:

•	
      Stripe/payment route is tested internally.

•	
      Product names, prices and billing cycle match the approved offer.

•	
      Customer payment links are ready only after legal/entity wording and pricing are confirmed.

22. Launch operating list

Owner: COO agent

To do:

•	
      Keep this file as the live Conviva execution list.

•	
      Update status as tasks move from to-do to active, waiting, blocked or done.

•	
      Mirror material updates into Control Tower so both Damiano and the agent can reach the current version.

•	
      Do not scatter launch tasks across Telegram only.

Acceptance:

•	
      This file remains the source of truth for Conviva launch tasks.

•	
      Control Tower always links to the latest file.

6. Later Product Items - Not Today

Keep these parked until dashboard and marketing assets are ready:

•	
      Smart escalation routing improvements.

•	
      Onboarding form V3.

•	
      Structured knowledge base rebuild.

•	
      Data health score per unit.

•	
      Auto-translation layer.

•	
      Escalation rules engine.

•	
      Multi-unit supervision view.

•	
      Conversation audit log.

•	
      Autonomous social media agent.

•	
      AI operator outreach agent.

•	
      AI-generated guest review responses.

•	
      Weekly reporting agent.

•	
      Investor deck.

•	
      Geographic expansion.

Immediate Next Actions

•	
      Send Zuhair the focused dashboard add/edit checklist.

•	
      Prepare full dashboard tutorial script.

•	
      Prepare full "how Conviva works" video script and storyboard.

•	
      Prepare Zootopia-style creative concept.

•	
      Prepare Claude story/script prompt pack.

•	
      Prepare Higgsfield scene/video prompt pack.

•	
      Prepare operator demo video script.

•	
      Prepare setup/operate video script.

•	
      Prepare sales video script.

•	
      Prepare internal support checklist.

•	
      Prepare one-page offer and marketing FAQ.

•	
      Define the launch base package.

•	
      Confirm draft pricing with Damiano before external use.

•	
      Prepare Lux Oasis Advisory & Services LLC wording for offer, invoice and website.

•	
      Prepare Stripe/payment route after pricing is approved.

•	
      Update Control Tower as each item moves.