LUX OASIS ADVISORY & SERVICES LLC

Conviva Marketing And Demo Prep

Demo and positioning notes for Conviva.

Conviva Marketing And Demo Prep - 2026-07-31

Current State Correction

Damiano corrected the Conviva next-step state:

•	
      Murjan 2 / Murjan 3 testing is already in motion.

•	
      Hostaway is connected / data fetching is no longer the main blocker.

•	
      The remaining product work before stronger marketing is dashboard add/edit capability and final dashboard polish.

•	
      Marketing preparation should start now, but final public video should wait until the dashboard flow is stable enough to show cleanly.

Product Work Before Public Demo

Owner: Zuhair

•	
      Add / edit property information

•	
      Add missing property information from dashboard.

•	
      Edit existing property fields without developer help.

•	
      Preserve clean field structure instead of dumping everything into one notes slot.

•	
      Extra property information slot

•	
      Separate extra property notes from core mandatory fields.

•	
      Use this for unusual building/unit details, special guest instructions, and operator-specific notes.

•	
      Location classification

•	
      Add City.

•	
      Add Location.

•	
      Add Area.

•	
      Use examples: Dubai, JBR, Dubai Marina, Downtown, Palm Jumeirah, The Greens.

•	
      Dashboard polish

•	
      Clear property list.

•	
      Clear reservation details.

•	
      Clear guest conversation state.

•	
      Clear intervention / escalation visibility.

•	
      No embarrassing broken flow before recording.

Video Assets To Prepare

Prepare scripts and checklist now. Record final versions only after the dashboard flow is clean.

•	
      Full dashboard tutorial

•	
      Login.

•	
      Dashboard overview.

•	
      Reservations.

•	
      Guest conversations.

•	
      Status / alerts / intervention flags.

•	
      Structured property information.

•	
      Add/edit property data.

•	
      Escalation and correction flow.

•	
      Product demo video

•	
      2-4 minute operator-facing walkthrough.

•	
      Show the problem: repetitive WhatsApp guest questions.

•	
      Show Conviva answering from property-specific knowledge.

•	
      Show escalation instead of guessing.

•	
      Show dashboard visibility.

•	
      Close with controlled pilot offer.

•	
      Internal support video

•	
      For Damiano / Lin / Conviva operator.

•	
      Daily checks.

•	
      What to fix when data is missing.

•	
      How to log knowledge gaps.

•	
      When to escalate to human.

•	
      Short teaser

•	
      30-60 seconds.

•	
      Use for WhatsApp/LinkedIn after the full demo is reliable.

•	
      Keep it practical, not hype-driven.

Marketing Assets To Prepare

•	
      One-page offer

•	
      Conviva for Dubai short-term rental operators.

•	
      WhatsApp-native guest operations.

•	
      Per-unit knowledge base.

•	
      Escalation for risky / unknown issues.

•	
      Controlled pilot on 1-5 units.

•	
      Pricing: Core AED 90/unit/month; Intelligence AED 140/unit/month.

•	
      Demo script

•	
      15-minute sales demo.

•	
      Murjan 3 as live production pilot/demo unit.

•	
      Murjan 2 as sandbox/test unit if needed.

•	
      Website / landing page copy

•	
      Lead with guest-message overload and repetitive WhatsApp replies.

•	
      Do not lead with broad ecosystem language.

•	
      Do not overpromise full automation.

•	
      Prospect tracker

•	
      First 10 Dubai STR operators.

•	
      Unit count.

•	
      Guest-message pain.

•	
      PMS.

•	
      Decision maker.

•	
      Next action.

•	
      FAQ / objections

•	
      "We already use WhatsApp manually."

•	
      "AI might answer wrong."

•	
      "We need PMS integration."

•	
      "Is this fully automated?"

•	
      "What does it cost?"

Sales Readiness Gate

Do not push broad outreach until:

•	
      Dashboard add/edit works.

•	
      4-5 real guest conversations have been scored.

•	
      Escalation behaviour is clear.

•	
      Demo flow can be shown without broken screens.

•	
      Damiano approves the marketing/video message.

Immediate Next Actions

•	
      Ask Zuhair for ETA on dashboard add/edit and extra property-info slot.

•	
      Prepare full demo video script.

•	
      Prepare one-page offer.

•	
      Prepare first 10 operator tracker.

•	
      Prepare recording checklist for the dashboard tutorial.