LUX OASIS ADVISORY & SERVICES LLC

Nest Match Live Feature QA

QA notes for the live feature target.

Nest Match Live Feature QA - 2026-07-08

Verdict

Improved, but not accepted as fully delivered yet.

After Damiano asked to try the agent Gmail inbox, I retested with real reachable email aliases under the connected Gmail account. This corrected the earlier email-confirmation finding: the app still shows a Supabase send-email edge function 401 warning in the browser console, but the confirmation email does arrive in Gmail and the confirmation link works.

The confirmed host and confirmed service-provider accounts can log in. Two-sided text messaging now works. Inventory Board posting also works for a basic host-side availability post.

However, the full live-today feature set is still not accepted because the mutual review path does not unlock end to end, attachments fail, service-provider browse crashes for hosts, pricing role tabs are wrong, and payment success routes are still unsafe by direct URL.

What Now Passes

Email Confirmation

•	
      Host registration reached /auth/check-email.

•	
      Confirmation email arrived from Nest-Match <noreply@send.nest-match.com>.

•	
      Confirmation link opened and activated the host account.

•	
      Service-provider registration also produced a confirmation email.

•	
      Service-provider confirmation link opened and activated the service-provider account.

•	
      Both accounts logged into their dashboards.

Note: the browser console still logs send-email returning 401, but the email arrives anyway. This should be cleaned up because it creates false QA noise.

Role-Based Accounts

•	
      Host/operator account creation works with confirmation.

•	
      Service-provider account creation works with confirmation.

•	
      Dashboards load with role-aware navigation.

•	
      Landlord/owner, agency and admin were not fully retested in this pass.

Direct Messaging

Status: text messaging passes for host to service provider.

Test completed:

•	
      Host opened Messages.

•	
      Host searched Nest Provider QA.

•	
      Host selected the provider.

•	
      Host sent a text message.

•	
      Provider logged in and saw the message in inbox.

•	
      Provider opened the conversation and replied.

•	
      Host logged in and saw the provider reply.

Inventory Board

Status: basic host-side flow passes.

Test completed:

•	
      Host opened /inventory-board/post.

•	
      Host selected I have a unit.

•	
      Posted a JBR 1BR test availability at AED 450.

•	
      App created a detail page for the post.

•	
      Post appeared in /inventory-board/my-postings.

•	
      Test post was withdrawn afterwards so fake active supply is not left live.

What Still Fails Or Is Not Accepted

Verified Mutual-Confirmation Review System

Status: code evidence present, end-to-end not accepted.

The live bundle contains implementation evidence for:

•	
      mark_collaboration_complete

•	
      submit_collaboration_review

•	
      release_stale_collaboration_reviews

•	
      Mark as completed

•	
      Confirm collaboration

•	
      Leave review

•	
      blind review copy: Your review is blind... until both are submitted (or 7 days pass).

But the real UI test did not reach review unlock:

•	
      Host and provider could message each other.

•	
      /connections still showed Connections 0 for both accounts.

•	
      No Mark as completed, Confirm collaboration or Leave review controls appeared in the live connection page.

Current issue: messaging creates a conversation/match toast, but it does not appear to create or expose an accepted connection record needed by the review system.

Attachments

Status: fails.

The message composer has a hidden file input, but sending a photo attachment failed.

Observed error:

Failed to send null value in column "content" of relation "messages" violates not-null constraint

Provider did not receive the image preview. Attachments are not accepted yet.

Browse Service Providers

Status: fails/crashes.

Host route /browse-service-providers crashes with:

cannot add postgres_changes callbacks for realtime:connections-... after subscribe()

Alternative route /service-providers loads but says:

•	
      Error Failed to fetch service providers

•	
      No service providers found

This happened even after creating and confirming a service-provider account.

Browse Pages Sorted Premium, Pro, Free

Status: not proven.

Because service-provider browse crashes and directory fetch fails, I could not verify role browse sorting by Premium, Pro, Free.

Pricing Role Tabs

Status: wrong.

Pricing page shows correct broad plan language, including Pro 25 new contacts/month, Premium unlimited new contacts with fair-use anti-spam, and messages unlimited once connected.

But clicking Operators, Service Providers and Agents still keeps showing Host plan cards:

•	
      Host Free

•	
      Host Pro

•	
      Host Premium

Stripe / Subscription Success Routes

Status: unsafe until fixed.

Direct success routes are still reachable:

•	
      /purchase/success shows Purchase Successful by direct URL.

•	
      /checkout-success shows Payment Successful by direct URL.

•	
      /boost/success correctly redirects to login.

/purchase/success and /checkout-success must be session-gated.

Contracts Hub

Status: partial.

Logged-in host can open Contracts Hub and see template-library/legal copy. Full generation, tier limits and document output were not fully retested in this pass.

Public Profiles With Portfolio, Photos, Ratings, Reviews

Status: not fully proven.

Service-provider portfolio data was entered during signup, but the provider did not appear in the browse/service-provider directory, so I could not verify a public profile with portfolio photos, ratings and reviews from normal discovery.

City Isolation

Status: partial, not proven.

Inventory Board shows Dubai market and JBR posting flow. City-isolated browsing across Dubai/Abu Dhabi was not proven.

Admin Moderation

Status: not tested.

No admin account was available in this pass.

Fix Order For Lovable/Oval

•	
      Fix /browse-service-providers realtime crash.

•	
      Make confirmed service providers appear in the directory/search with correct profile links.

•	
      Make messaging-created relationships create or expose the accepted connection required for /connections.

•	
      Prove the review flow from accepted connection through completed collaboration, confirmation, blind review and profile reveal.

•	
      Fix attachment send so photo/file messages can be inserted without violating messages.content not-null constraints.

•	
      Fix pricing role tabs so Service Providers and Agents do not show Host card labels.

•	
      Gate /purchase/success and /checkout-success behind a real checkout session.

•	
      Re-test landlord/owner, agency and admin accounts.

Correct Current Product Status

Nest Match is no longer just a public skeleton. Confirmed signup, role dashboards, two-sided text messaging and basic Inventory Board posting are now working in a real browser test.

But the key new trust feature is not accepted yet:

The mutual-confirmation review system exists in code, but the live user path does not yet reach an accepted connection where both sides can complete collaboration and leave reviews.